## Slide 1: Risk Analysis Management
  CSE 307 Project Management and Strategy
Bidita Sarkar Diba
Lecturer
Department of Computer Science & Engineering
University of Asia Pacific Bangladesh

## Slide 2: Project Risk Management
The process of identifying, assessing, and mitigating risks that could impact a project’s success.
Key Objectives:
Minimize negative impacts of risks.
Enhance opportunities for project success.
Ensure project objectives are met within scope, time, and budget.

## Slide 3: Importance of Project Risk Management

## Slide 4: Process of Project Risk Management

## Slide 5: Planning Risk Management

## Slide 6: Planning Risk Management (Cont.)

## Slide 7: Identifying Project Risk:
Project risk is an uncertain event or condition that, if it occurs, has a positive or negative effect on one or more project objectives. Through risk management you try to increase probability and impact of opportunities, while decrease probability and impact of threats.
Uncertainty: Lack of knowledge that reduce confidence in conclusions
Risk Averse: Someone who doesn’t want to take risks.
Risk Tolerance: Area of acceptable risks
Thresholds: The point at which risk becomes unacceptable.

## Slide 8: Identifying Project Risk:
Risk Factors:
Probability : How much percent risk may occur
Impact: Range of possible outcomes (Time – Money)
Timing: When the risk is expected to take place
Frequency: How often this risk is expected to happen

## Slide 9: Performing Qualitative Risk Analysis

## Slide 10: Performing Qualitative Risk Analysis
Qualitative analysis of risk serves 3 functions:
Priorities risks according to probability & impact
Identify the main areas of risk exposure
Improve understanding of project risks (Senior, Self, Team Member)

## Slide 11: Performing Qualitative Risk Analysis

## Slide 12: Performing Quantitative Risk Analysis

## Slide 13: Performing Quantitative Risk Analysis

## Slide 14: Performing Quantitative Risk Analysis

## Slide 15: Performing Quantitative Risk Analysis

## Slide 16: Performing Quantitative Risk Analysis

## Slide 17: Performing Quantitative Risk Analysis
Base |  | Units | Labor Cost | Material Cost | Total Cost | Result | 
 |  | 250 Units | $ 30 | $ 50 | $ 20’000 | - | -
Quantity Change | Scenario (1-1) Increase 50 Units | 300 Units | $ 30 | $ 50 | $24’000 | + 20 % | Lower Limit
 | Scenario (1-2) Decrease 30 Units | 220 Units | $ 30 | $ 50 | $ 17’600 | - 12 % | Upper Limit
Labor Cost Change | Scenario (2-1) Labor cost $ 40 | 250 Units | $ 40 | $ 50 | $ 22’500 | +12.5 % | Lower Limit
 | Scenario (2-2) Labor cost $ 25 | 250 Units | $ 25 | $ 50 | $ 18’750 | - 6.25 % | Upper Limit

## Slide 18: Controlling Risks

## Slide 19: Controlling Risks

## Slide 20: Sample Risk Management Plan:

## Slide 21: Sample Risk Management Plan:
Activity | 2014 |  |  |  |  |  |  |  | 2015 |  | 
 | Aug |  | Sep |  | Oct |  | Nov | Dec | Jan | Feb | Mar
Risk Plan |  |  |  |  |  |  |  |  |  |  | 
Risks Identification |  |  |  |  |  |  |  |  |  |  | 
Risk Assessment |  |  |  |  |  |  |  |  |  |  | 
Response Plan |  |  |  |  |  |  |  |  |  |  | 

## Slide 22: Category Of Risk:

## Slide 23
Thank You